# 1-Hitter Programmers

# MEMORANDUM

To:	Wolf-Dieter Otte (dieter.otte@nau.edu)
From:	1-Hitter Programmers
Brian Cullinan
Davis Zanot
Steven Lambright
Subject:	Progress Report
Date:	2/15/2010

# Progress Report

## This Document
This document describes the progress made in the last 2 weeks converning the development of the AZMLA web-store.

## Recent Progress

- CSS now validates/is fully valid.
- Tabs now work correctly.
- Various theme bug fixes, problems such as stray lines and browser compatibility issues worked on.
- Created subversion repository for the project (login information to follow)
- Catalog block is fully functional with narrowing criteria and removing criteria
- Catalog grid supports multiple categories from the vocabulary
- Card entry module has full support for auto complete
- Card entry module fully creates product nodes
- Card entry module is uses templates to re-arrange the fields

## TODO

- User profiles are created for AZMLA board members to post information about themselves
- Calendar is linked to Google Calendars and imports dates of events put on by the AZMLA