# 1-Hitter Programmers

# Team Standards Document

## Client Name	Paul Iverson
## Project Name	AZMLA Web-Store
## Date Created	2/22/2010
## Version	2.0

## Project Lead	Steven Lambright
## Lead Developer	Brian Cullinan
## Lead Consultant	Davis Zanot

# Table of Contents

Roles	1
Assigned Rolls	1
Definitions of Roles	2
Meetings	2
Meeting Time	2
Agenda	2
Decision Strategy	2
Minutes	2
Attendance	2
Conflict Resolution	2
Document Standards	3
Word Processor	3
Coordination	3
Version Control	3
Format	3
Document Review	3
Team Self Evaluation	3
Standards for Behavior and Cooperation	3

# Roles
Roles are responsibilities assigned to each team member. These are important so there is no question as to who needs to accomplish what tasks. Our team has 4 rolls.

## Assigned Roles

- Team Leader
  - Steven Lambright
- Team Communicator
  - Davis Zanot
- Lead Designer
  - Steven Lambright
- Lead Developer
  - Brian Cullinan
- Team Recorder
  - Brian Cullinan
- Team Facilitator
  - Davis Zanot

## Definitions of Roles

The Team Leader is responsible for making sure team members are aware of what they are supposed to do next. The Team Leader also guides the topics of the meetings to ensure productivity. The Lead Designer is responsible for changing the layout of the store and communicating that to the team. The Lead Developer is responsible for installing and configuring Drupal services and managing the SVN server. The Team Communicator is responsible for all email communication with the client and is responsible for coordinating in-person meetings with the client. The Team Recorder takes notes in our meetings and distributes them. The Team Facilitator is our dispute-resolver and also makes sure meetings are orderly.
# Meetings
Meetings are important to facilitate communication and keep everyone on the same page.

## Meeting Time
We will meet at the engineering building on Sundays around 4:00PM.

## Agenda
Team meetings will focus on figuring out what we have accomplished, need accomplished, and planning further ahead when necessary. Team meetings are also an essential means of communication and so resolving problems will be part of the agenda. We will also complete the weekly task reports at this time.

## Decision Strategy
Important decisions will be made by consensus only.

## Minutes
Minutes will be delivered to the team via e-mail the day of the meeting, and posted to the website before the next meeting.

## Attendance
Missing meetings with no advanced notice is unacceptable without just cause. A heavier workload for the week will be assigned to any team member who misses a meeting without notice or just cause (a good excuse).

## Conflict Resolution
Disputes will be handled at the Team Facilitator's discretion. They have the choice of how to handle any problems.
# Document Standards
Standards are important to reduce friction between technologies and team members.

## Word Processor
The word processor we will be using is Open Office's Writer (Open Office v3.1.1). This is because of operating system independence and cost issues. All documents uploaded to the website and sent to the customer must be in the PDF format.

## Coordination
The Team Leader will be responsible for pulling together individual efforts into a team document where applicable.

## Version Control
We will be using subversion.

## Format
All team documents should use the format and font styles used in this document.

## Document Review
All parts of each document must be ready for review at least two (2) days before they are due and sent out to the Team Leader. The Team Leader will then combine them, which can take a day, and the final version will be e-mailed out as soon as possible.
# Team Self Evaluation
Self-evaluations will be done weekly at our team meetings and will take the form of informal discussions.

# Standards for Behavior and Cooperation
Major changes require team consent at the next meeting. A detailed explanation of why the change is needed is expected. Side talk (talking on a cell phone) is not acceptable. Having a habit of interrupting others when they are speaking is not acceptable; you will be allowed to speak when you voluntarily speak up or if you are asked a question. It is expected that you will arrive on time to meetings.